Identified Freight Issues

The Status Quo Report illustrated the significant growth in freight production and some of the constraints experienced with infrastructure developments and policies that facilitate freight logistics currently and that will have to be addressed in order to meet the future demand. These key freight transport gaps are presented in Table 1.

Table 1: Key Challenges per Cluster

| CLUSTER | KEY CHALLENGE | DESCRIPTION |
| --- | --- | --- |
| Economic | Diversification of the economy | Limited promotion of industrialisation – particularly manufacturing; No intervention to widen and expand provincial industrial base. |
|  | High poverty levels as well as high unemployment rate. | Existing levels of poverty and unemployment restrains the tapping into the power of the new economy. |
|  | Skills and capacity | Technical skills are scarce in the province, impacting on projects implementation |
|  | Lack of coordination in planning. | Participation of relevant governmental departments during project initiation, planning and implementation. |
| Institutional | Lack of Integrated Planning | Lack of coordinated corridor planning; Lack of planning between different expertise (economic planning, land-use planning, etc.) impacting on freight transportation. |
|  | Limited Freight Expertise | Lack of sufficient capacity to address freight transport issues. |
|  | Lack of Freight Transport Information | Lack of freight transport data |
| Legal and Policy | Lack of guideline plans | Lack of provincial policy guiding road infrastructure improvement, eg framework to prioritise the rehabilitation of old roads on the Capex, economic and social infrastructure. |
|  |  | Lack of coordination between national, provincial and local spheres of government |
|  |  | Lack of monitoring implementation of policies, acts and frameworks enacted at national and provincial level |
|  |  | Lack of legislation limiting freight transport to designated routes |
|  |  | Lack of legislation with the provision of incentives for mode shift from road to rail |
|  |  | Lack of legislation compelling the provision of dedicated lanes for trucks on freight transport routes. |
|  |  | Lack of legislation regulating the gathering and dissemination of transport data by the National Department of Transport, provinces, operators etc. |
|  |  | Lack of legislation providing for the implementation of the planning, institutional and regulatory recommendations made in the “NATMAP” report. |
| Infrastructure | Road | Contribution to wear, damage and externalities that is caused by heavy vehicles is not adequately monitored and considered in Limpopo; Establish the actual road usage cost of different categories of vehicles, to determine the share of road costs that should be allocated to the operation of road freight vehicles; Less than 35% of road network in the province is paved; General lack of maintenance in all modes of transport. For roads in particular increases road user charges; No dedicated fund for road maintenance and other transport corridors. Consider special funding arrangements like Mpumulanga Province with the coal trucks. Insufficient calibrated weighing equipment, knowledge and skills, enforcement and supervision to address the issue of overloading. A comprehensive monitoring and enforcement plan is required; Lack of catering for specific needs of truckers in the provision of proper facilities such as truck stops; and Excessive overloading on provincial roads contributes to further deterioration of roads. |
|  | Rail | Underutilisation of rail infrastructure; Insufficient rolling stock allocation to mainline and branches. Lack of coordinated planning between Transnet/TFR , provincial government and industry Presently freight transport mainly consists of road and rail, with limited intermodal freight. |
|  | Air | Airport infrastructure is underutilized. |
| Operations | Road | Overloading control contributing to deterioration of road infrastructure; Border crossing processing requiring reviewing; Lack of law enforcement; Transport of hazardous materials challenges such as the lack of incident management system (IMS); and Licensing of vehicles and drivers requiring reviewing. |
|  | Rail | Loss of market share by rail freight; Lack of rail services. |
|  | Air | The outcome of Polokwane International Airport as a cargo hub. |

The observed implications of freight transport gaps include:

Policy Context;

Lack of provincial traffic safety standards inhibits the movement of freight transport in Limpopo. This includes allocated hazardous materials (hazmat) routes, accident statistics and related infrastructure;

Poor load control strategies exacerbates the deterioration of road transport systems;

Lack of bilateral agreements to ensure efficiency at Border Posts hinders significantly on the development of freight transport in Limpopo:

Lack of co-ordination between National, Provincial and Local spheres regarding road transport planning, maintenance and operations in the province imply that there will be discourse in the identification and formulation of the main requirements for main freight transport routes in the province. Furthermore communication and coordination regarding the implementation for freight related projects with the relevant agencies eg. consolidated packaging of the North-South Corridor (NSC) and  Musina to Africa Strategic Supplier Hub Initiative  (MUTASSHI);

Lack of legislation limiting freight transport to designated national corridors imply that tolling of provincial freight routes might need to be considered to recover the road user charges needed to keep up with secondary road maintenance Grant arrangements can also be included to address this.

Lack of incentives for mode shift from road to rail implies that there will always be a mismatch between the type of commodity transported and the appropriate mode for transporting it. Furthermore, it will continue to create the imbalance of required for transport system investment. A memorandum of understanding (MOU) was signed with Transnet Freight Rail (TFR) which an example as well as initiatives such as the NSC and MUTASSHI;

Lack of legislation persuading the provision of dedicated lanes for trucks on national freight transport routes Reduction in road traffic accidents caused by conflicts between cars and trucks due to operational characteristics;

Institutional Context:

Absence of Freight transport framework at provincial level. Freight Transport is coordinated at the national level through the NFLS and NFMF whilst there is no framework guiding freight transport planning and coordination at the provincial level;

Freight transport coordination structure is none-existent;

A coordination framework guiding interaction on freight related projects is needed to ensure all stakeholders interact in freight transport related matters;

Fragmented functions of roads between various levels of government;

Functions of roads provision between various levels of government is not at par with regarding to funding level as well as competency of resources; and

Strengthening regulatory framework implementation.

Regulatory framework for majority of freight transport aspects exist, with the formation of the necessary institutions to implement these frameworks existing. There is however a need to capacitate these statutory bodies to ensure regulatory mandate is achieved:

Does the rail freight monopoly benefiting the freight industry?

Government owns the bigger portion of transport infrastructure as well as the service providers operating ports, railways excluding road freight. This has led to the monopolization of services provided, allowing service levels and tariffs regulation to achieve profit objective rather than customer satisfaction.

Infrastructure:

Lack of provincial freight transport corridors profiling hinders proper holistic strategic planning of infrastructure that support freight movement;

Lack of freight transport infrastructure, including intermodal facilities;

Network condition is acceptable, however this is not essentially all through the transport system especially the secondary transport network;

Overloading control is still inefficient, contributing to the deterioration of transport infrastructure; and

Inadequate maintenance budget hinders the provision of required standard and quality of transport infrastructure.

Operational:

Loss of Rail Market Share results in lack of competitiveness within the freight transport sector;

Reduction in railway line capacity as well as operation efficiency means the railways become unattractive to freight transport customers,

Current overloading control operations are contributing to road maintenance problem;

Transportation of Dangerous Goods not comprehensive; and

Lack of efficiency at border post hinders freight operations.

Proposed Freight Implementation Plan

An Implementation plan is a management tool for a package of measures, designed to assist implementation agents to manage and monitor implementation effectively. This implementation plan is intended to be scalable and flexible; reflecting the degree of urgency, innovation and complexity. The proposed implementation plan for the Limpopo Freight Transport Strategy is specified in Table 2. The table specifies the project with a description, purpose, proposed Implementation agency, Limpopo Economic Growth and Development Strategy Pillar that the project aligns with, the impact of the project within that specific pillar, the geographic cluster it falls within, the timeline and the estimated high level cost (where it could be determined) in million rands.

Table 2: Limpopo Freight Transport Implementation Plan

| PROJECT NO. | PROJECT | PURPOSE | PROPOSED IMPLEMENTATION AGENT | LEGDP PILLAR ASSOCIATED WITH PROJECT | IMPACT OF PROJECT PER PILLAR | CLUSTER (GEOGRAPHIC) | TIMELINE | PROJECT COST (R) Million | SIP LINKAGE | IGR ALIGNMENT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LEGISLATIVE POLICY PROJECTS |
| 1 | A policy study with regard to the development, implementation and maintenance of a comprehensive provincial land transport information (data) system to address freight data challenges within the Province (incl. force-filing) | To solve the law enforcement problem experienced in the Province | DoT | Building the Capacity of the State to Deliver | Assist in planning and thus promote freight industry in the province | PI | Short | 3.0 | SIP 11 |  |
| 2 | A policy study with regard to the optimisation of road transport law enforcement within the province as well as formulation of very specific law enforcement guidelines, programmes, implementation and monitoring strategies | To improve the quality of freight transport data in the Province (swapped?) | DoT | Building the Capacity of the State to Deliver | Assist law enforcers to execute their duties better and thus promote freight industry in the province | PI | Short | 3.0 | SIP 17 |  |
| 3 | A study to develop policies and guidelines regarding co-operation between the province, the Cross-Border Road Agency , Customs & Excise and private sector with regard sharing of weighbridge facilities and other equipment at the border posts. | To improve efficiency and coordination among departments at the Border Posts, regarding the movement of freight traffic. | DoT | Building the Capacity of the State to Deliver | Assist border post personnel to execute their duties based on available policies and guidelines | PI | Short | 3.0 | SIP 17 |  |
| BORDER POST PROJECTS |
| 4 | Improvement infrastructure facilities and layouts so as to provide adequate capacity through the liaison of Government departments, CBRTA (BB Border) | Increase capacity at the border posts and thereby ease congestion of vehicles crossing at the border | Cross Border Road Transport Agency (CBRTA) | Public Infrastructure Investment | Generate job opportunities for local people | INF (VM) | Short | To be determined in detail study. | SIP 11 |  |
| 5 | Increasing number of agents to operate at the border for the full duration of operations | Ease congestion at the border | Cross Border Road Transport Agency (CBRTA) | Enterprise Development | Generate job opportunities for local people | PI (VM) | Short | Operational cost. To be determined in detail study. | SIP 17 |  |
| 6 | Operating the border for 24 hours (Groblersbrug Border) | Ease congestion at the border | Cross Border Road Transport Agency (CBRTA) | Enterprise Development | Generate job opportunities for local people | PI (WL) | Short | Operational cost. To be determined in detail study. | SIP 17 |  |
| 7 | Deployment of sufficient traffic personnel to deal with heavy traffic volumes (BB & Martins Drift Borders) – | Ease the flow of traffic at the border | LDRT | Enterprise Development | Creation of job opportunities and provision of skills to build a prosperous future | SER (VM, WL) | Short | Operational cost. To be determined in detail study. | SIP 17 |  |
| 8 | Standardization of Customs excise documentation for freight operators across SADC Region (Groblersbrug border) | Standardization of relevant border post documentation to aid movement across SADC | Cross Border Road Transport Agency (CBRTA) | Regional Economic Development | Limit trade barriers and facilitate trade between South Africa and her Neighbouring Countries thereby enhance economic development | SER, (VM) | Medium | Operational cost. To be determined in detail study. | SIP 17 |  |
| 9 | Standardization of Customs excise documentation for freight operators across SADC Region (Beit Bridge border) | Standardization of relevant border post documentation to aid movement across SADC | Cross Border Road Transport Agency (CBRTA) | Regional Economic Development | Limit trade barriers and facilitate trade between South Africa and her Neighbouring Countries thereby enhance economic development | SER, (WL) | Short | Operational cost. To be determined in detail study. | SIP 17 |  |
| 10 | Development of systems and processes to ensure efficient one-border post operation | Enhance communication and training so as to improve service delivery in transportation of cross-border freight commodities aid implementation of one-border post | LDRT and DoT | Education and Skills for the Economy | Promote Economic Development | SER (VM and WL) | Medium / Long term | Operational cost. To be determined in detail study. | SIP 17 |  |
|  |  |  |  | Enterprise Development | Equipping people with skills as means for building a prosperous future |  |  |  | SIP 11 |  |
| 11 | Feasibility of a One-stop border Post at Beit Bridge | Improve efficiency and reduce delays | LDRT and DoT | Regional Economic Development | Sustain economic growth for the province | INR, SER, PI (VM) | Short | R9million | SIP 17 |  |
| 12 | Design of a One-stop border Post at Beit Bridge |  |  |  |  |  | Short | R25m | SIP 17 |  |
| 13 | Construction of a One-stop border Post at Beit Bridge |  | PPP |  |  |  | Medium | R360m | SIP 17 |  |
| 14 | Operate of a One-stop border Post at Beit Bridge |  | PPP |  |  |  | Medium | Operational cost. To be determined in detail study. | SIP 17 |  |
| 15 | Development of One Stop Border Post (Groblersburg Border) | Improve efficiency and reduce delays | Limpopo & DOT | Regional Economic Development | Sustain economic growth for the province | INR, SER, PI (VM) | Long | R615.0 | SIP 17 |  |
| TRAFFIC CONTROL PROJECTS |
| 16 | Investigation into the reasons for closure of existing TCC and Approach to their Optimisation (Vivo, Northam, Groblersbrug) | To increase efficiency curb overloading on the escape routes | LDRT (Traffic) | Enterprise Development | Creation of job opportunities and provision of skills to build a prosperous future | SER (V, S, W, M, C) | Short | Operational cost. To be determined in detail study. | SIP 6 |  |
| 17 | Monitoring and Enforcement Plan of Escape routes | To increase efficiency curb overloading on the escape routes | LDRT (Traffic) | Enterprise Development | Creation of job opportunities and provision of skills to build a prosperous future | SER (V, S, W, M, C) | Short | Operational cost. To be determined in detail study. | SIP 6 |  |
| 18 | Procurement of Weigh in motions scales for Rathoke, Makhado, Grobelrsburg and Mooketsi TCCs as well as portable weighing scales for escape routes | Assist in effective overload control and curbing overloading at escape routes | LDRT (Traffic) | Public Infrastructure Investment | Preserve the road infrastructure | SER (W, V, S, C, M) | Short | R50.0 | SIP 6 |  |
| 19 | Feasibility Study for new TCCs along R33, R37 (Dilokong Corridor) and R37 | To monitor freight movement and preservation of emerging freight corridors | LDRT (Traffic) | Public Infrastructure Investment Safety and Security | Preservation of public infrastructure Pull in safety and security impact | INF, SER, PI (W, S, M) | Short | R70.7 | SIP 6 |  |
| 20 | Development of a maintenance plan for the weighbridges | To increase efficiency at TCCs | LDRT (Traffic) | Public Infrastructure Investment | Preserve the facility for longevity | SER | Medium | R2.0 (per TCC) | SIP 6 |  |
| INCIDENT MANAGEMENT SYSTEM |
| 17 | Extent the IMS to other freight corridors | To improve of response on accidents and hazmat spillage on routes with high freight volumes | LDRT (Traffic) | Public Infrastructure Investment Safety and Security | Ensuring safety of local people in case of accidents | INFR / SER (areas) | Short – Medium | Approximately R2.5m for planning. Operational Cost to be determined in tender stage. | SIP ? |  |
| HAZMAT PROJECTS |
| 18 | Development, Monitoring and Enforcement of a Hazmat Routes Plan | To limit impact of HAZMAT-related accidents and ensure compliance with the HAZMAT regulations | LDRT (Traffic) | Safety and Security Programme | Ensuring safety of local people in case of accidents | INFR, SER (areas) | Short - Medium | To be determined in detail study in conjunction with local government where detail by-pass routes at towns are required. | SIP 8 |  |
| RAIL FREIGHT PROJECTS |
| 19 | Alignment with Transnet’s branchline strategy | Ease of transportation of some commodities by road | Transnet | Public Infrastructure Investment | Creation of job opportunities for local people | INF (V, S, W, M, C) | Short | To be determined in detail study. | SIP 17 |  |
| 20 | Feasibility Study for Intermodal facilities at Musina and | Ease of transportation of some commodities by road | Transnet | Public Infrastructure Investment | Creation of job opportunities for local people | INF (all areas) | Short | To be determined in detail study. | SIP 17 |  |
| 21 | Lephalale - Thabazimbi line upgrade | Upgrade to 25kv and provide intermediary passing loops to provide increased operational capacity |  |  |  |  | Medium | R410.6 | SIP 17 |  |
| 22 | Vaalwater - Modimolle rebuild and reopen line | Rebuild to 25kv and reopen line |  |  |  |  |  | R666.0 | SIP 17 |  |
| 23 | Northam – Boshoek line upgrade | Upgrade by extending passing loops and providing intermediate passing loop to allow for longer trains and electrify to 25kv to reduce headways. |  |  |  |  |  | R81.0 | SIP 17 |  |
| 24 | Thabazimbi - Northam line upgrade | Upgrade by providing passing loops and intermediate passing loops to allow for longer trains and reduce headways. |  |  |  |  |  | R54.0 | SIP 17 |  |
| 25 | Greenview - Clewer line upgrade | Greenview – Clewer power and signaling upgrade all the way to Komatipoort to provide increased operational capacity. |  |  |  |  |  | R368.0 | SIP 17 |  |
| 26 | Pyramid South – Wildebeesthoek doubling of line | Pyramid South – Wildebeesthoek double existing single track section, signal with CTC and electrify line to 25kv AC |  |  |  |  |  | R211.50 | SIP 17 |  |
| 27 | Leeuhof - Falcon Ridge line upgrade | Upgrade with 3kv DC and CTC signaling in order to provide a freight by-pass for the heavily utilized section where nfrastructure is shared with PRASA | Transnet | Public Infrastructure Investment | Creation of job opportunities for local people | INF (all areas) | Medium | R68.0 | SIP 17 |  |
| 28 | Houtheuwel - Falcon Ridge new double line | Provide new double track system with 3kv DC and CTC signaling in order to provide a freight by-pass for the heavily utilized section where infrastructure is shared with PRASA. |  |  |  |  | Long | R360.0 | SIP 17 |  |
| 29 | Falcon Ridge – kansdam new double line | Provide new double track system with 3kv DC and CTC signaling in order to provide a freight by-pass for the heavily utilized section where infrastructure is shared with PRASA. |  |  |  |  | Long | R360.0 | SIP 17 |  |
| 30 | Vaalwater – Matlabas new freight line | Provide new 25kv single line for freight to provide shorter routing to the coast. |  |  |  |  | Long | R720.0 | SIP 17 |  |
| 31 | Walvis Bay - Lephalale - Mahalapye new freight line (Mamabula Line) | new 25kv freight line to provide shorter routing to coast |  |  |  |  | Long | R1, 170.0 | SIP 17 |  |
| 32 | Donkerhoek - Pienaarsrivier new chord | freight ring to Maputo Corridor- provide new single track chord from south to east to facilitate the routing of freight traffic travelling north fromSentrarand onto the Maputo corridor. |  |  |  |  | Medium | R200.0 | SIP 17 |  |
| 33 | Planning Investigation/feasibility study of a rail link between Makhado-Thoyandou and link between Makhado and Lephalale | Feasibility of introducing new rail links (what are we basing this one on?) between Makhado and Thoyandou and Makhado and Lephalale |  |  |  |  | Long | R2.0 | SIP 17 |  |
| 34 | Johannesburg – Polokwane: High Speed Line | High Line. The project would provide a high speed passenger and freight service between Johannesburg and Polokwane with services to major nodes along the route. A service for time sensitive freight would also be provided |  |  |  |  | Long | About R39 billion | SIP 17 |  |
| 35 | Dilokong Corridor- Extension of Moloto Rail corridor into Limpopo, along Sekhukhune corridor linking with Burgersfort | Rail freight project. connect GP – Burgersfort - Polokwane | PRASA / Transnet | Public Infrastructure Investment | Can create job opportunities for local people | INF (S) | Medium | R255.0 | SIP 17 |  |
| ROAD INFRASTRUCTURE PROJECTS |
| 36 | Upgrade the R37 linking Burgersfort via Lydenburg to N4 corridor and Maputo Harbour |  | RAL | Public Infrastructure Investment | Can create job opportunities for local people | INF (S) | Medium | R829.0 | SIP 6 |  |
| 37 | Upgrade D113: Link between Sun City to Derspoort via Limpopo |  | RAL | Public Infrastructure Investment | Can create job opportunities for local people | INF (W) | Medium | R291.0 | SIP 6 |  |
| 38 | Upgrade D844 road especially near Solomondale | Enhance accessibility to the mineral deposit area around Solomondale. | RAL | Public Infrastructure Investment | Can create job opportunities for local people | INF | Medium | R60.0 | SIP 6 |  |
| 39 | Upgrade provincial coal haulage roads (paved network) | Implementation of the needs identified by the PMS, as well as the backlog needs on SANRAL and RAL roads in the coal haulage area | SANRAL / RAL | Public Infrastructure Investment | Can create job opportunities for local people | INF (W, S, V) | Medium | R277.0 | SIP 6/ SIP 1 |  |
| 40 | Upgrade of the road network serving the Waterberg biosphere (R510,R516) |  | RAL | Public Infrastructure Investment | Can create job opportunities for local people | INR (W) | Medium | R697.0 | SIP 11 |  |
| 41 | Construction of Truck Stops with secured parking, ablution facilities, convenience store, diesel fuel pump, maintenance garage, Banking ATM’s, bed & breakfast restaurants, pay phones, health and wellness centre (optional) particularly along R71, R81 | To enable Road haulers to rest, get something to eat, refuel, and spend a night to avoid night travel and theft of cargo. Along all strategic routes | RAL | Public Infrastructure Investment | Generate jobs for local people | INF, SER (all areas) | Medium | R7.4 | SIP 17 |  |
| INSTITUTIONAL PROJECTS |
| 42 | Establishment of Freight Logistic Forums in the province (National ( Provincial; Provincial ( Local / District) | Help promote integrated planning across level of government and other stakeholders in order to implement projects of mutual interest | LDRT | Building the Capacity of the State to Deliver | Promote freight industry in the province | PI (All areas) | Short | 5.0 | SIP 17 |  |
| 43 | Freight Institutional Reform and Capacitation of the Freight Transport within the province (Provincial / District / Local) | Increase efficiency of the freight industry | LDRT | Building the Capacity of the State to Deliver | Promote freight industry in the province | PI (All areas) | Short | 10.0 | SIP 11 |  |

List of Abbreviations

| ABBREVIATION | DESCRIPTION |
| --- | --- |
| CBRTA | Cross Border Road Transport Agency |
| DoT | Department of Transport |
| IGR | Inter-Government |
| IMS | Incident Management System |
| INF | Infrastructure? |
| LDRT | Limpopo Department of Roads and Transport |
| MOU | Memorandum of Understanding |
| MUTASSHI | Musina to Africa Strategic Supplier Hub Initiative |
| NATMAP | National Transport Master Plan |
| NFLS | National Freight Logistics Strategy |
| NFMF | National freight Movement Forum? |
| NSC | North-South Corridor |
| PI | Public Investment? |
| PPP | Public-Private Partnership |
| RAL | Road Agency Limpopo |
| SER | Services? |
| SIP | Strategic Initiative Project |
| TFR | Transnet Freight Rail |

# Comments

Limitations

Articulate in implementation plan

Articulate further!!

Limitations, other options!!!

Articulate in implementation plan – Consider NSC (PICC)

Further development of FTF beyond the strategy

Covered in 86 – and resuscitation of interactive forums

?????

Profiling- economic profiling

NSC